**CS 440 Meeting Minutes**

Group: 13

Date: 04/01/2021

Time: 7:30 PM

Duration: 1 Hour

Present, on time: Tyler, Jasmine, Mansi

Present, not on time: N/A

Absent: N/A

Synopsis:

Finished up implementing all functionalities for the coding project and prepared for the release meeting on Friday, April 4th at 10:45 AM.

Recent Accomplishments:

* Tyler added in the account recovery, sign out, and emergency help functions fully.
* Jasmine: Implemented the REST API, used Volley to grab the JSON Object, and added an edit text to search up parks based on location of State, Park ID, and Name of the Park. Thus, showing the list.
* Mansi: Added upload photo functionality using firebase for storage so that users can upload pictures from their trails.

Current Activities: Finishing up implementing the last features and functions of the coding project, and then beginning bug testing all implemented features.

Action Items:

Mansi: Will work on minor bugs left after adding final features. Will work on the remaining parts left on the design report.

Tyler: Start part 3 of the design document and get as much done with it as possible until the end of the week, April 3rd.

Jasmine: Set up test cases to check for fetch information of json objects. Will also help write the part 3 design document.

All: After the Release meeting with TA is finished, ask them about what needs to be done for the next release, since the group does not have any new functionalities to implement. (As in how the test cases should be implemented, what is expected of them, etc.) Afterwards, work on the Design Document Part 3 and all other parts not mentioned